## Slide 1
PROGRESS REPORT · APR 27 – JUN 4, 2026
EnergyPlus → Mojo
+ a universal source-to-source transpiler
Porting a 1M-line building-physics engine to fast Mojo — and building the hybrid algorithmic + LLM transpiler that feeds it.
energyplus-mojo
transpilers
38 days · 1,166 commits

## Slide 2
AT A GLANCE
Two repositories, one mission
1,072
energyplus-mojo commits
572
Mojo kernels written
100%
EnergyPlus IDD types loadable (858/858)
607
regression IDFs (from 17 — a 35× growth)
11 → 7
transpiler source → target languages
2.4×
single-zone timestep speedup in Mojo
OVERVIEW
02

## Slide 3
THE SYSTEM
How the two repos connect
transpilers
Hybrid algorithmic + LLM
C++ → Python whole-repo lift
Strict verified pipeline for kernels
~96% mechanical on EnergyPlus
lifts & ports
energyplus-mojo
EnergyPlus (C++) → Python + Mojo
Python owns orchestration & data models
Mojo kernels do the heavy physics (CTF, solar, HVAC, psychro)
Goal: 50% Mojo / 50% Python — Mojo does the lifting
One shared IR pipeline turns 11 source languages into 7 targets — including the Mojo kernels powering the engine on the right.
OVERVIEW
03

## Slide 4
ENERGYPLUS-MOJO
The mission: a 1M-line engine, reborn in Mojo
Why
EnergyPlus is the world's reference building-energy simulator — and a sprawling C++ codebase.
The port keeps Python's readability for the data model and orchestration, while Mojo delivers C-class speed for the per-timestep physics that runs millions of times a simulation.
①
Breadth
Every IDD object type loads — 100% (858/858)
②
Depth
Runtime physics ported to Mojo kernels, parity-gated vs upstream
③
Speed
Batched/fused FFI kernels; profile-driven hot-path work
ENERGYPLUS-MOJO
04

## Slide 5
ENERGYPLUS-MOJO
Development cadence — commits per week
Chart: 
| Apr 27 | May 4 | May 11 | May 18 | May 25 | Jun 1
Commits | 319 | 150 | 2 | 119 | 29 | 453
319 commits in the launch week (Apr 27) — a from-zero breadth sprint — then a sustained build-out, peaking again at 453 in the depth + performance push of early June.
ENERGYPLUS-MOJO
05

## Slide 6
ENERGYPLUS-MOJO
Milestones on the timeline
Apr 27
Repo launches — breadth sprint
From-zero port scaffolding; 106 commits in days
May 6–7
Meter-parity gate end-to-end
Per-end-use tolerance parity vs upstream
May 18
30-agent Mojo kernel batch
Mass breadth port; AFN per-timestep reconnect
May 19–20
Corpus 17 → 607 IDFs (35×)
100+ PRs landed; oracle timing wired
Jun 1–2
Phase-1 C++→Python lift; 100% IDD
NOT_STARTED → 0; object coverage 84% → 100%
Jun 3–4
Profile-driven performance
Coverage instrumentation; multi-zone batch slice 1
ENERGYPLUS-MOJO
06

## Slide 7
ENERGYPLUS-MOJO
Migration progress
IDD object coverage
Chart: 
| Loadable | Remaining
IDD | 100 | 0
100%
858 / 858 types
Code by status (LOC-weighted)
Chart: 
| LOC
COMPLETE | 37
PARTIAL | 52
INFRA | 11
Frontier shifted from breadth → depth: promoting the 52% PARTIAL into runtime-physics COMPLETE.
Regression corpus
Chart: 
| start | May 19 | now
IDFs | 17 | 607 | 613
35×
17 → 613 test models
ENERGYPLUS-MOJO
07

## Slide 8
ENERGYPLUS-MOJO
Architecture — Python orchestrates, Mojo computes
Python
Data models · IDF/EPW parsing · run-period driver · outputs (ESO/MTR/SQL/tabular)
FFI boundary
Raw buffer addresses → UnsafePointer · batched array kernels
Mojo kernels (572)
CTF heat balance · solar · psychrometrics · HVAC · schedules · meters
By the numbers
572
Mojo kernels
379
modules in the dependency graph
6,213
#include edges mapped (migraph)
ENERGYPLUS-MOJO
08

## Slide 9
ENERGYPLUS-MOJO
Performance — profile-driven, parity-gated
2.4×
single-zone annual run, fused per-timestep Mojo step (#370/#462)
8.6%
multi-zone batch slice 1 on a large office (15.6s → 14.3s)
Where the multi-zone wall-clock lives
Chart: 
| Phase 1 setup | GS solve | Phase 3 advance
seconds | 7.2 | 4.7 | 2.3
Every kernel verified bit-identical vs the legacy path before it ships — measure, gate, then optimize.
ENERGYPLUS-MOJO
09

## Slide 10
TRANSPILERS
A hybrid algorithmic + LLM transpiler
Two engines
Strict pipeline
source → HIR → MIR (typed) → LIR → target. Verified — refuses what it can't model. Best for kernels.
Never-refuse lift
whole-file C++ → Python 1:1 with TODO stubs for gaps. ~96% mechanical on EnergyPlus.
Three-tier IR
HIR
source-faithful, preserves idioms
MIR
normalized, typed, language-agnostic
LIR
target-shaped per backend
TRANSPILERS
10

## Slide 11
TRANSPILERS
11 source languages → 7 targets, verified
Frontends (11)
Python
C
C++
Java
C#
TypeScript
JavaScript
Fortran
Go
Visual Basic
Assembly*
* Assembly staged via PyGhidra → C-like pseudocode
Verified end-to-end → target (18 algorithms)
Chart: 
| Rust | Go | Mojo | Python | Fortran | C | Zig
pass | 18 | 18 | 18 | 18 | 18 | 17 | 17
TRANSPILERS
11

## Slide 12
TRANSPILERS
Real-world stress test & why hybrid
Real-world corpus → Rust (transpile rate)
Chart: 
| JavaScript | C++ | Python | Java | C
pct | 96 | 46 | 56 | 36 | 29
Why hybrid wins
LLMs operate on typed holes, never free-form text
Every output verified — parse, compile, behavioral
All LLM calls cached → reproducible
Promoted answers harden into algorithmic data over time
TRANSPILERS
12

## Slide 13
TRANSPILERS
Development cadence — commits per week
Chart: 
| May 11 | May 18 | May 25 | Jun 1
Commits | 14 | 38 | 38 | 4
94 commits over four weeks — from first IR pass to an 11-frontend / 7-target pipeline verified end-to-end.
TRANSPILERS
13

## Slide 14
ROADMAP
The road ahead
NEAR
Multi-zone GS loop fusion (slice 2/3) — the 15.5s hot path
NuMojo Mojo-1.0 port: break the import-identity cycle
Promote PARTIAL → COMPLETE for runtime-hot physics
MID
Struct-of-arrays surface layout for batch-friendly kernels
Transpiler: dynamic-array growth (Zig ArrayList, C realloc)
Widen corpus parity beyond single-zone fast paths
HORIZON
Mojo doing the full heavy lifting via NuMojo (NumPy-free)
Assembly → high-level via PyGhidra frontend, hardened
Self-hosting: transpiler ports more of EnergyPlus itself
ROADMAP
14

## Slide 15
THE STATE OF PLAY
Breadth done. Depth & speed next.
100%
IDD loadable
572
Mojo kernels
18
algorithms verified to 7 targets
A readable Python shell, a Mojo core that does the heavy lifting, and a transpiler that keeps feeding both.
energyplus-mojo · transpilers · Apr 27 – Jun 4, 2026